Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 21-10-2026 |
| --- | --- |
| Team ID | Urvashi Malviya |
| Project Name | Staffsync Human Resource Management System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog

| Priority | Feature / Task | Description |
| --- | --- | --- |
| 1 | User Login | Secure login for HR and employees |
| 2 | Employee Management | Add, update, and view employee details |
| 3 | Attendance Management | Record and track attendance |
| 4 | Leave Management | Apply for and approve leave |
| 5 | Dashboard & Reports | Display HR data and summaries |

Sprint Schedule and Estimation

| Sprint | Tasks | Duration | Estimation |
| --- | --- | --- | --- |
| Sprint 1 | Requirement analysis and UI design | 1 week | 5 story points |
| Sprint 2 | Login and employee management | 2 weeks | 8 story points |
| Sprint 3 | Attendance and leave management | 2 weeks | 8 story points |
| Sprint 4 | Dashboard, testing, and bug fixing | 1 week | 5 story points |

Total estimated duration: 6 weeks

Project Tracker, Velocity & Burndown Chart

Project Tracker

The project tracker monitors the progress of tasks, their status, and the team members responsible for completing them.

| Task | Assigned To | Status | Estimated Effort |
| --- | --- | --- | --- |
| UI Design | Frontend Developer | Completed | 5 points |
| Login System | Backend Developer | Completed | 5 points |
| Employee Management | Development Team | In Progress | 8 points |
| Attendance & Leave | Development Team | Pending | 8 points |
| Testing & Bug Fixing | Testing Team | Pending | 5 points |

Velocity

Velocity is the total number of story points completed by the team during a sprint. It helps estimate the team's future work capacity.

| Sprint | Planned Story Points | Completed Story Points |
| --- | --- | --- |
| Sprint 1 | 5 | 5 |
| Sprint 2 | 8 | 7 |
| Sprint 3 | 8 | 6 |
| Sprint 4 | 5 | 5 |
| Total | 26 | 23 |

Average velocity: \(23 \div 4 = 5.75\) story points per sprint.